Mini-Trello Kanban Board

Project Report

# 1. Student Details

Name: Kirankumar Thakor

Enrollment Number: 230390116028

Semester: 7th Semester

Subject: Mini Project

Technology: Node.js + Express + SQLite + HTML/CSS/JS

# 2. Project Overview

Mini-Trello is a simple single-page Kanban board application that allows users to create tasks and move them between three columns: To Do, In Progress, and Done. The project demonstrates practical application of Frontend development, Backend API creation, Database management, and Agile/Scrum methodology.

# 3. Features

Create a new task (Title required, Description optional) - added to To Do

View all tasks grouped by status in three columns

Move tasks forward/backward using Next/Previous buttons

Delete tasks with confirmation prompt

Responsive, clean UI with distinct column colors

All changes persist in the SQLite database

# 4. Application Screenshots

Figure 1: Main 3-column Kanban board layout with task cards (Header with "+ Create New Task" button, To Do, In Progress, Done columns)

Figure 2: "Create New Task" modal dialog

# 5. Agile Execution Summary

The project was developed using the Agile/Scrum methodology and executed in two one-week sprints.

## Sprint 1 - Foundation & Setup

Conducted Sprint Planning and assigned tasks to team members.

Designed the database schema for the tasks table (fields: id, title, description, status).

Created backend API routes for Create and Read (GET all tasks, POST new task).

Built the static HTML/CSS board layout with 3 columns.

Deliverable at Sprint 1 Review: Working database, testable API endpoints (via Postman), and a static frontend UI.

## Sprint 2 - Integration & Delivery

Conducted Sprint 1 Retrospective and Sprint 2 Planning.

Completed Update and Delete routes (PATCH status, DELETE task).

Connected the frontend UI to the backend API using the fetch() method.

Ensured card creation, movement, and deletion trigger correct API calls and update the UI dynamically.

Deliverable at Sprint 2 Review: A fully functional Mini-Trello board where actions on the UI correctly persist in the database.

## User Stories Addressed

[HIGH] As a user, I want to create a new task so that I can add it to my board.

[HIGH] As a user, I want to see all my tasks grouped by status so I know what to work on.

[HIGH] As a user, I want to move a task from "To Do" to "In Progress" to "Done".

[MEDIUM] As a user, I want to delete a task if it was created by mistake.

# 6. API Endpoints Table

Summary of developed REST endpoints:

| Method | Endpoint | Description | Status Code |
| --- | --- | --- | --- |
| GET | /api/tasks | Fetch all tasks | 200 OK |
| POST | /api/tasks | Create a new task (status=todo) | 201 Created |
| PATCH | /api/tasks/:id | Update task status/title/description | 200 OK |
| PUT | /api/tasks/:id | Replace task fields | 200 OK |
| DELETE | /api/tasks/:id | Delete a task | 204 No Content |

## Sample Task Object (Reference)

{
  "id": "101",
  "title": "Design Database Schema",
  "description": "Create ER diagram for the task and user tables.",
  "status": "in_progress"
}

### Sample Request / Response

POST /api/tasks - Request body:

{ "title": "Set up Express server", "description": "Create basic routes." }

Response (201 Created):

{ "id": "7", "title": "Set up Express server", "description": "Create basic routes.", "status": "todo" }

# 7. Team Responsibility Breakdown

| Team Member | Role | Responsibility |
| --- | --- | --- |
| [Member 1] | [Role] | [Database + Backend API] |
| [Member 2] | [Role] | [Frontend Layout + Integration] |
| [Member 3] | [Role] | [Testing + Documentation] |